## Slide 1: ReServe
Sprint 5
THE TEAM
Richard Compton (Display)
Mary Shiner (Display)
Kevin Kaminski (Mobile)
Kelly Kurkowski (Mobile)
Selena Haidar (Middleware)
Elias Qumsieh (Middleware)
Notes: RJ

## Slide 2: Functionality
As a restaurant admin, I can add my restaurant to ReServe.
  A restaurant can have an admin and a host, a host will control customer queues, in progress
As a restaurant admin, I can configure my restaurant’s information.
  Description, type, hours, ratings, specialty options, & more
As a customer, I can view all of a restaurant’s information.
  Can be done before making a reservation
As a customer, I can create a reservation at a restaurant.
  Done via a drop down menu, wait time not yet implemented
Notes: RJ

## Slide 3: Challenges & Risks
Conflicting views
Issues with the single solution
Lost a team member
Limited C# knowledge
Cutting the restaurant admin portion of the phone application
Focusing on:
  Final few features
  Usability of the rest of the project
  Crisp and clean interface
  Compiling documentation
Notes: RJ

## Slide 4: Sprint 6 Goals
As a customer, I want to be given an accurate wait time.
As a customer, I want to receive a notification when my table is ready.
As a customer, I want to view a clear, concise, and easy-to-use interface.
As a restaurant host, I want to manage the customer queue.
Improve User Interface design
Notes: Mary

## Slide 5: Demo!
Notes: Elias